

Plan van aanpak

Project: Barroc-IT



13 september 2016

Keanu janssen, Lennart bronner, Kobus haarhuis, tim schachtschabel

contents

[backgrounds 2](#_Toc462733108)

[goals 2](#_Toc462733109)

[project assignments 2](#_Toc462733110)

[project activities 2](#_Toc462733111)

[project boundaries 3](#_Toc462733112)

[products 3](#_Toc462733113)

[quality 3](#_Toc462733114)

[Reliability 3](#_Toc462733115)

[Usability 3](#_Toc462733116)

[Maintainability 3](#_Toc462733117)

[flexability 3](#_Toc462733118)

[projectorganisation 4](#_Toc462733119)

[planning 5](#_Toc462733120)

[kosten en baten 5](#_Toc462733121)

[kosten 5](#_Toc462733122)

[Baten 5](#_Toc462733123)

[Risico’s 6](#_Toc462733124)

[intern 6](#_Toc462733125)

[Not meeting the deadline 6](#_Toc462733126)

[Feasibility of contract 6](#_Toc462733127)

[extern 7](#_Toc462733128)

[Disease 7](#_Toc462733129)

[Absence of project members by circumstances 7](#_Toc462733130)

[Changing the problem or goal 7](#_Toc462733131)

# backgrounds

Barroc-IT is a software developement company that offers a wide array of different applications for education purposes. They already made programs like Evictus and StudentTracker. Those programs are used for administration. Barroc-IT wants a web application to make the customer administration go more smoothly, and edit automatically.

# goals

Making a project management system for better communication within the company.

# project assignments

It is about building an application that links the administration from the different sections. “Building an automatic link between the administrations” thus the client Mr. Van Bueren.

The client is Mr. Van Bueren, He will also , inter alia, to approve the PVA and evaluate the project. The contractor is the organisation Lionweb, the will design and implement the current project.

# project activities

This project includes the following project activities:

* Draft the PVA,
* A questionnaire preparing for the interview with the client,
* interviewing various departments,
* Wireframes sketches based on the needs and requirements of the customer,
* Functional design,
* Create a planning,
* Making technical design of the web application,
* Making the web application,
* Prepare an acceptance test , technical test, functional test, carry out and execute customer,
* User guide for the application

# project boundaries

The project starts from 12-09-2016 and ends when the web application is delivered at 4-11-2016.

The project contractor will build the web application design in consultation with the customer using wireframes and full web application. The project contractor is not obliged to arrange for the delivery of images for the web application. The contractor is not obliged to provide a domain and hosting. Also after delivering the application to the company Lionweb is obliged to support the system for two year. When the company want support after the first year the must pay for a new year support. Also Lionweb is obliged to give two hours of teaching about the system.

# products

The following products can get delivered to the customer :

* PVA,
* Schedule,
* Wireframes
* Functional design,
* Use-case diagrams,
* Use-case templates,
* Exported database file,
* Technical test,
* Functional test,
* Acceptance test,
* User’s Guide in english,
* De webapplicatie (hoofdproduct).

# quality

## Reliability

First the application must cope with all agreed requirements also the application must cope with a difficult acceptance test.

## Usability

First we make a user friendly lay-out for the application. Secondly we make a helpfunction on the screen that explains the current page. At last we make a users manual to guide you trough the application.

## Maintainability

First we make sure that the code is clearly and also we make sure that there are comments present, in case there is another developer to get started with the system he understands the code.

## flexability

When Barroc-it want more pages in their system or other adjustments they must contact Lionweb or another company.

# projectorganisation


The entire project is developed by Lionweb: L. Bronner, K. Haarhuis, T. Schachtschabel, K. Janssen commissioned by H. van Bueren.

First Lionweb will design the system with wireframes and UML schedules. Secondly Lionweb must making the system. At last Lionweb must test the system with a complex acceptance test.

# schedule

This is de schedule of the project

[..\20160913\_barroc-it\_algemene\_planning.mpp](../20160913_barroc-it_algemene_planning.mpp)



# costs and benefits

## kosten

N.V.T.

## Baten

N.V.T.

# Risks

## intern

Not meeting the deadline

If the schedule is not adhered to by all concerned by both the project and the steering committee , the risk that the deadline is not met by the project.

Feasibility of contract

It may happen that the research goals can not be achieved because of lack of funds in to achieve this within the planned timescale .

## extern

Disease

There is always a chance that someone gets sick within the steering committee and the project group. If the Avoid the entire steering committee or the entire project are long absent or sick, it must there be a consultation with the client Harry van Bueren.

Absence of project members by circumstances

There is always someone absent due to circumstances beyond the person can do nothing , concerned would already be able to start in such a case working until this person is there or else move appointment.

Changing the problem or goal

The opportunity for change during the project is small, but it can prevent these changes . In that case this will be communicated in due time to the steering committee and the project will be adapted in time . Also directly to the schedule to see whether this is feasible in the time remaining and it is checked whether there are alternatives to making this process in the most efficient manner.

